# UMA Financial Platform

## Progress from the previous Excel-based process

| Previous system | Current system and remaining work |
| --- | --- |
| Request preparation Requests were prepared in Excel, with calculations and supporting documents checked manually. | Guided forms calculate item totals, IGV and quotation payment splits automatically. This reduces manual calculation and keeps request information together. |
| Supplier registration Supplier information was collected in spreadsheets. RUC checks and verification required separate follow-up. | A central supplier register checks duplicates and retrieves SUNAT information in the background. Remaining work: monitor lookup delays and keep the local Padrón up to date. |
| Approvals and follow-up Staff relied on spreadsheet updates and direct follow-up to find out where a request was waiting. | Requests follow defined approval stages with recorded decisions. Remaining work: show who is responsible for each pending action and complete reviewer notifications across the platform. |
| Budget control Budget availability and spending had to be compared and updated across Excel records. | Annual and monthly budgets bring planned, committed, executed and paid amounts into one view. Remaining work: keep allocations current and review budget exceptions regularly. |
| Bank details and payments Bank information and payment status required manual recording, verification and matching. | Bank profiles have a review process, and payment preparation is separate from payment confirmation. Remaining work: complete bank-review alerts, certify bank formats and integrate bank responses. |
| Expense renditions and closing Expense reports and advances were tracked in Excel. Closing required consolidating records and checking supporting documents. | Structured rendition review, accounting checks and period locks support closing. Remaining work: strengthen overdue follow-up and complete direct SIRE submission integration. |
| Traceability and results Reconstructing a transaction meant gathering spreadsheets, documents and approval evidence. | Request histories, attachments and role permissions make transactions easier to trace. Remaining work: measure processing times and rework to confirm the practical gains. |